# Monthly User Churn Prediction

# Model for Waze

## Overview:

This project aims to analyze user activity data from the Waze app to predict user churn using machine learning. The project follows the PACE workflow to identify churn drivers, build a predictive model, and deliver insights to stakeholders to support data-driven decisions that enhance user retention

| Milestone | Tasks | Deliverables/Reports | Relevant Stakeholder (Optional Activity) |
| --- | --- | --- | --- |
| 1 | Write a project proposal Plan | - Global-level project document | Sylvester Esperanza |
| 1a | Establish structure for project workflow (PACE) Plan | Project roadmap. | Chidi Ga. |
| 2 | Data exploration and cleaning Analyze | - Data files ready for EDA | Chidi Ga |
| 2a | Compute descriptive statistics Analyze | Data summary tables. | May Santner. |
| 3 | Begin exploring the data Analyze and Construct | - EDA report | Harriet Hadzic. |
| 3a | Visualization building Analyze and Construct | - Tableau dashboard/visualizations | Ursula Sayo. |
| 4 | Conduct hypothesis testing Analyze | - Analysis of testing results between two important variables | Harriet Hadzic. |
| 4a | Build a regression model Construct and Execute | Regression insights and visuals. | Chidi Ga. |
| 5 | Build a machine learning model Construct and Execute | Accuracy metrics and insights. | May Santner. |
| 5a | Evaluate the model Execute | - Determine the success of the model | Harriet Hadzic. |
| 6 | Evaluate the model Execute | - Final model | May Santner. |
| 6a | Communicate final insights with stakeholders Execute | - Report to all stakeholders | Emrick Larson, Ursula Sayo |